## Slide 1
MADISON DEVELOPMENT OPERATIONS
Brand Analysis Tool
M88 HQ Systems · John Carlo Manalo
Live
Executive project report
DELIVERY OVERVIEW
100%
overall completion
1/1
tasks completed
CURRENT PHASE
Live
Next gate: Hypercare
DELIVERY STATUS
Live
SDLC DELIVERY PATH
6 of 7 gates
✓
Data Gathering
✓
Frontend
✓
Backend
✓
UAT
✓
Go-Live
6
Live
7
Hypercare
DATES & GATES
Started
Sep 14, 2026
Live since
Sep 28, 2026
Next phase
Hypercare
TASK OUTLOOK
Pipeline / Dev / UAT
0 / 0 / 0
Live / On hold
1 / 0
Overdue tasks
0
Next task due
Not set
BUSINESS IMPACT
Time saved / month
500 hrs
FTE equivalent
3.13
Annual cost impact
PHP 2,812,500
NEXT ACTION
Complete hypercare checks and confirm handover
Prepared Oct 6, 2026 · Madison Dev Tracker
Notes: Project data is sourced from the Madison Dev Tracker API. Status, task counts, dates, and FTE figures are generated from the selected project record at export time.